## Slide 1
WEEK 2 Information Technology Project Management
Magister Sistem Informasi
Universitas Komputer Indonesia

## Slide 2: THE ORGANIZATIONAL CONTEXT STRATEGY, STRUCTURE, and CULTURE

## Slide 3
STRATEGY

## Slide 4: STRATEGIC MANAGEMENT
Strategic management is the science of formulating, implementing, and evaluating cross functional decission thats enabling the organization achieving its objective

## Slide 5: ELEMENTS OF STRATEGIC MANAGEMENT
Developing vision statement and mission statement
Formulating, implementing, and evaluating
Cross functional decissions
Achieving objectives

## Slide 6: PROJECTS REFLECT STRATEGY
STRATEGY
Technical or evaluating initiatives (such as decentralized plant operation)
Redevelopment of product for greater market acceptance
Changes in strategic direction or product portofolio reconfiguration
PROJECT
Construction of new plants or modernization of facilities
Reengineering projects
New product lines

## Slide 7: RELATIONSHIP OF STRATEGIC ELEMENTS

## Slide 8: ILLUSTRATING ALIGNMENT BETWEEN STRATEGIC ELEMENTS AND PROJECTS

## Slide 9
STAKEHOLDER

## Slide 10: PROJECT STAKEHOLDER
All individuals or groups who have an active stake in the project and can potentially impact, either positively or negatively, its development.

## Slide 11: PROJECT STAKEHOLDER RELATIONSHIP

## Slide 12: MANAGING STAKEHOLDER
Assess the environment
Identify the goals of the principal actors
Assess your own capabilities
Define the problems
Develop solutions
Test and refine the solutions

## Slide 13: PROJECT STAKEHOLDER MANAGEMENT CYCLE

## Slide 14
ORGANIZATIONAL
STRUCTURE

## Slide 15: FORMS OF ORGANIZATIONAL STRUCTURE

## Slide 16: FORMS OF ORGANIZATIONAL STRUCTURE
FUNCTIONAL ORGANIZATIONS – Companies are structured by grouping people performing similar activities into departments.
PROJECT ORGANIZATIONS – Companies are structured by grouping people into project teams on temporary assignment.
MATRIX ORGANIZATIONS - Companies are structured by creating a dual hirarchy in which functions and projects have equal prominence.

## Slide 17: Example of Functional Organization

## Slide 18: Functional Organization Advantages
No change
Flexibility
In-Depth Expertise
Easy Post-Project Transition

## Slide 19: Functional Organization Disadvantages
Lack of Focus
Poor Integration
Slow
Lack of Ownership

## Slide 20: Strengths & Weaknesses of Functional Structure
Strength for Project Management
Project are developed within the basic functional structure of the organizations, requiring no disruption or change to the firm’s design.
Enables the development of in-depth knowledge and intellectual capital
Allows for standard career paths. Project team members only perform their duties as needed while maintaining maximum connection with their functional group
Weaknesses for Project Management
Functional siloing makes it difficult to achieve cross-functional cooperation.
Lack of customer focus
Project generally take longer to complete due to structural problems, slower communications, lack of direct ownership of project, and competing priorities among the functional departments.
Projects may suboptimized due to varying interest or commitment across functional boundaries.

## Slide 21: Projectized Organization Structure

## Slide 22: Projectized Organization Structure - Advantage
Simple
Fast
Cohesive
Cross-Functional Integration

## Slide 23: Projectized Organization Structure - Disadvantage
Expensive
Internal Strife
Limited Technological Expertise
Difficult Post-Project Transition.

## Slide 24: Strengths & Weaknesses of Project Structure
Strength for Project Management
Assigns authority solely to the project manager.
Leads to improve communication across the organization and among the functional groups.
Promotes effective and speedy decission making.
Promotes the creation of cadres of project management experts.
Encourages rapid response to market opportunities.
Weaknesses for Project Management
Setting up and maintaining teams can be expensive.
Potential for project team members to develop loyalty to the project rather than to the overall organization.
Difficult to maintain a pooled supply of intelectual capital.
Concern among project team members about their future once the project ends.

## Slide 25: MATRIX STRUCTURE
Matrix management works, but it sure is difficult at time. All matrix managers must keep up their health and take Stress-Tabs.
A PROJECT MANAGER

## Slide 26: Example of Matrix Organizations

## Slide 27: Matrix Structure Advantage
Efficient
Strong Project Focus
Easier Post-Project Transition
Flexible

## Slide 28: Matrix Structure Disadvantage
Dysfunctional Conflict
Infighting
Stressfull
Slow

## Slide 29: Strengths & Weaknesses of Project Structure
Strength for Project Management
Suited to dynamic environments.
Emphasizes the dual importance of project management and functional efficiency.
Promotes coordination across functional units.
Maximizes scarce resources between competing project and functional responsibilities
Weaknesses for Project Management
Dual hirarchy means two bosses.
Requires significant time to be spent negotiating the sharing of critical resources between projects an departments.
Can be frustrating for workers caught between competing project and functional demands.

## Slide 30: The Impact of Organizational Structure on Project Performance

## Slide 31
ORGANIZATIONAL CULTURE

## Slide 32: Culture
Refer to unwritten rules of behaviour, or norms that are used to shape and guide behaviour, that are shared by some subset of organizational members, and are taught to all new members of the company.

## Slide 33: Key Factors that Affect the Development of Culture
Technology
Environment
Geographical location
Reward Systems
Rules and Procedures
Key Organizational Members
Critical Incidents

## Slide 34: Implications of an Organizational Culture on the Project Management Process
Departmental interaction
Employee commitment to goals
Project Planning
Performance Evaluation