## Slide 1
Information Technology Project Management DR. HERMAN S. MBA
Magister Sistem Informasi
Universitas Komputer Indonesia

## Slide 2: REFERENCE
Larson, E.W., Gray, C.F., 2014. Project Management: The Managerial Process, 6th Ed., Mc. Graw Hill.
Pinto, J.K., 2010. Project Management: Achieving Competitive Advantage, 2nd Ed., Pearson.
Schwalbe, K., 2007, Information Technology Project Management, 5th Ed.
Microsoft Project 2007/2010/2013
Win QSB2
Primavera 6.0 Suretrack

## Slide 4
WHY Information Technology PROJECT MANAGEMENT?

## Slide 5: PROJECT MANAGEMENT STATISTICS
Worldwide IT spending totaled more than $2.1 trillion in 2007, $3.7 trillion in 2011, $3.6trillion in 2014.(Gartner, 2015)
Total compensation for average senior project manager $99,183 per year in U.S. (Survey 2005).
The number of people earning their Project Management Profesional certification more than 467,390 in 2011 compare with 285,000 in 2008 and 225,000 in 2006. (Swalbe, Kathy, 2013).

## Slide 6
IT PROJECT HAVE A TERRIBLE TRACK RECORD

## Slide 7: RECENT RESEARCH
65% of hardware and/or software development project fail (A Study of more than 300 large company conducted by Peat Marwick consultant).
More than half IT project become runaways (A study by META group).
Up to 75% of software project are canceled (Applied Data Research).
  On average, large IT projects run 45 percent over budget and 7 percent over time, while delivering 56 percent less value than predicted (Study on large scale IT project, Mc. Kinsey, 2012).
42% IRAQ Reconstruction project terminated due to mismanagement (The Special Inspector Geberal for Iraq Reconstruction)

## Slide 8: IT PROJECT
Improvements by 2001 (compared to 1995)
  Time overruns significantly decreased to 163% compared to 222%
  Cost overruns were down to 145% compared to 189%
  Required features and functions were up to 67% compared to 61%
  78,000 U.S. projects were successful compared to 28,000
  28% of IT projects succeeded compared to 16%
"The reasons for the increase in successful projects vary. First, the average cost of a project has been more than cut in half. Better tools have been created to monitor and control progress and better skilled project managers with better management processes are being used. The fact that there are processes is significant in itself.“*
The Standish Group, "CHAOS 2001: A Recipe for Success" (2001)

## Slide 9: Improvements by 2015
38.46 % IT Project were delivered on time & within budget.
61.54 % were Late, overbudget, or failed (Statista, 2015)

## Slide 10: The reasons for the increase in successful projects
The average cost of a project has been more than cut in half.
Better tools have been created to monitor and control progress and
Better skilled project managers with better management processes are being used.

## Slide 12
A project is “a temporary endeavor undertaken to create a unique product, service, or result” (PMBOK® Guide, Third Edition, 2004, p. 5)

## Slide 13: ELEMENTS OF PROJECTS
Complex, one-time processses
Limited by budget, schedule, and resources
Developed to resolve a clear goal or set of goals
Customer focused

## Slide 14: GENERAL PROJECT CHARACTERISTICS
Project are ad hoc endeavours with a clear life cycle
Projects are building blocks in the design and excecution of organizational strategies.
Project are responsible for the newest and most improved products, services, and organizational processes
Project provide a philosophy and strategy for the management of change

## Slide 15: GENERAL PROJECT CHARACTERISTICS (Continued)
Project management entails crossing functional and organizational boundaries.
The traditional management function of planning, organizing, motivation, directing, and control apply to project management
The principal outcomes of a project are satisfaction of custumer requirement with the constraints of technical, cost, and schedule objectives
Project are terminated upon successfull completion of performance objectives

## Slide 16: Differences Between Process & Project Management
Process | Project
Repeat process or product | New Process or Product
Several Objectives | One objective
Ongoing | One shot – limited life
People are homogenous | More heterogenous
Well-established system in place to integrate efforts | System must be created to integrate effort
Greater certainty of performance, cost, schedule | Greater uncertainty of performance, cost, schedule
Part of line organization | Outside of line organization
Bastion of establieshed practice | Violates established practice
Supports status quo | Upsets status quo

## Slide 17: Project Size
Project Size Criteria - G.J. Ritz :
Size ($ Million)
Manhours (Thousand)
Small (1 - 10)
24 - 240
Medium (11 - 75)
240 – 1.200
Big (80 - 200)
1.200 – 3.000
Super (250 - 600)
3.000 – 6.000
Mega (1.000 – 3.000)
10.000 – 24.000

## Slide 18: PROJECT LIFE CYCLE

## Slide 19: Project Life Cycles and Their Effects

## Slide 20
DETERMINANT OF PROJECT SUCCESS
The Triple Constraint

## Slide 21: DETERMINANT OF PROJECT SUCCESS
The Quadruple Constraint

## Slide 22: Four Dimensions of Project Success Importance

## Slide 23: Information Technology Project Success
System quality
Information Quality
Use
User Satisfaction
Individual Impact
Organization Impact

## Slide 24: Understanding Success Criteria
Iron Triangle | Information System | Benefits (Organization) | Benefits (Stakeholder)
Cost Quality Time | Maintainability Reliability Validity Information Technology Use | Improved efficiency Improved effectiveness Increase profits Strategic goals Organization Learning Reduced waste | Satisfied users Social & environmental impact Personal Development Profesional learning Economic impact

## Slide 25: What Help Project Succeed
7. Firm basic requirements
8. Formal methodology
9. Reliable estimates
10. Other criteria, such as small milestones, proper planning, competent staff, and ownership
1. Executive support
2. User involvement
3. Experienced project manager
4. Clear business objectives
5. Minimized scope
6. Standard software infrastructure
*The Standish Group, “Extreme CHAOS,” (2001).

## Slide 26
WHAT IS PROJECT MANAGEMENT ?
Project management is “the application of knowledge, skills, tools and techniques to project activities to meet project requirements” (PMBOK® Guide, Third Edition, 2004, p. 8)

## Slide 27
PROJECT MANAGER
Project managers strive to meet the triple / quadruple constraint by balancing project scope, time, and cost goals

## Slide 28: PROJECT MANAGER RESPONSIBILITIES
Selecting a team
Developing project objectives and a plan for execution
Performing risk management activities
Cost estimating and budgeting
Scheduling
Managing resources

## Slide 29: PROJECT MANAGEMENT FRAMEWORK

## Slide 30: Sugested Skills for Project Manager
Project managers need a wide variety of skills
They should:
  Be comfortable with change
  Understand the organizations they work in and with
  Be able to lead teams to accomplish project goals

## Slide 31: Important Skills and Competencies for Project Manager
1. People skills
2. Leadership
3. Listening
4. Integrity, ethical behavior, consistent
5. Strong at building trust
6. Verbal communication
7. Strong at building teams
8. Conflict resolution, conflict management
9. Critical thinking, problem solving
10. Understands, balances priorities

## Slide 32: Importance of Leadership Skills
Effective project managers provide leadership by example
A leader focuses on long-term goals and big-picture objectives while inspiring people to reach those goals
A manager deals with the day-to-day details of meeting specific goals
Project managers often take on the role of both leader and manager

## Slide 33: Top IT Skills
SKILL PERCENTAGE OF RESPONDENTS
Project/program management 60%
Business process management 55%
Business analysis 53%
Application development 52%
Database management 49%
Security 42%
Enterprise architect 41%
Strategist/internal consultant 40%

## Slide 34: Program
Program: group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually (PMBOK® Guide, Third Edition, 2004, p. 16)
Program managers oversee programs and often act as bosses for project managers

## Slide 35: Project VS Program
PROGRAM
PROYEK A
PROYEK D
PROYEK B
PROYEK C

## Slide 36: Project Management Maturity
Project management maturity model are used to allow organization to benchmark the best practices of successfull project management firms

## Slide 37: Project Management Maturity (Spider Web Diagram)
Ring Level | Meaning
0 | Not defined or poor
1 | Defined but sub standard
2 | Standardized
3 | Industry leader or cutting edge

## Slide 38
TERIMA KASIH