## Slide 1: WEEK 2 Information Technology Project Management
Magister Sistem Informasi
Universitas Komputer Indonesia

## Slide 2: THE ORGANIZATIONAL CONTEXT STRATEGY, STRUCTURE, and CULTURE

## Slide 3: STRATEGY

## Slide 4: STRATEGIC MANAGEMENT
Strategic management is the science of formulating, implementing, and evaluating cross functional decission thats enabling the organization achieving its objective

## Slide 5: ELEMENTS OF STRATEGIC MANAGEMENT
Developing vision statement and mission statement
Formulating, implementing, and evaluating
Cross functional decissions
Achieving objectives

## Slide 6: PROJECTS REFLECT STRATEGY
STRATEGY
Technical or evaluating initiatives (such as decentralized plant operation)
Redevelopment of product for greater market acceptance
Changes in strategic direction or product portofolio reconfiguration
PROJECT
Construction of new plants or modernization of facilities
Reengineering projects
New product lines

## Slide 7: RELATIONSHIP OF STRATEGIC ELEMENTS
Mission
Strategy
Goals
Programs
Objectives

## Slide 8: ILLUSTRATING ALIGNMENT BETWEEN STRATEGIC ELEMENTS AND PROJECTS
Mission
“…the
Business of
Supplying system
Components to a
Worlwide nonresidential
Air conditioning market.”
Objectives
Strategies
Non-
decreasing
dividens
More
socially
conscious
image
1.Existing products
in existing markets
with image
maintenance.
3.New products in existing markets
(significantly improve image)
2.Existing products
in new markets
(a)Foreign
(b)Restricted
(improve image)
8.0% ROI;$1
Dividend; unit cost
Down 5%;maintain
Image next year.
B.9.0% ROI;$1
Dividend;improve
Image in mesurable
Way in second year.
C. 12.0% ROI;$1
Dividend;significantly
Improve image in
Third year.
D. 14.5% ROI;$1.10
dividend;in fourth year.
Product Cost
Improvement
Program (PCIP)
Working Capital
Improvement
Program(WCIP)
Image Assesment
Program (IAP)
Product Redesign
Program (PRP)
Product Certification Program (PCP)
Product Development Program(PDP)
Goals
Programs
At least
14.5%
ROI.

## Slide 9: STAKEHOLDER

## Slide 10: PROJECT STAKEHOLDER
All individuals or groups who have an active stake in the project and can potentially impact, either positively or negatively, its development.

## Slide 11: PROJECT STAKEHOLDER RELATIONSHIP
Parent
Organization
External
Environment
Other Functional
Managers
Clients
Top
Management
Project Team
Accountant
Project Manager

## Slide 12: MANAGING STAKEHOLDER
Assess the environment
Identify the goals of the principal actors
Assess your own capabilities
Define the problems
Develop solutions
Test and refine the solutions

## Slide 13: PROJECT STAKEHOLDER MANAGEMENT CYCLE
Project Management
Team
Gather
Information
On stakeholder
Identify
Stakeholders
Mission
Identify
Stakeholders
Strategy
Determine
Stakeholders
Strengths and
Weakness
Predict
Stakeholders
Behavior
Identify
Stakeholders
Implemet
Stakeholders
Management
Strattegy

## Slide 14: ORGANIZATIONAL STRUCTURE

## Slide 15: Three Key Elements of Organizational Structure
Organizational structure designates formal relating relationships, including the number of levels in the hierarchy and the span of control of managers and supervisor.
Organizational structure identifies the grouping together of individuals into department and department into the total organizations.
Organizational structure includes the design of systems to ensure effective communication, coordination, and integration of effort across department.

## Slide 16: FORMS OF ORGANIZATIONAL STRUCTURE

## Slide 17: FORMS OF ORGANIZATIONAL STRUCTURE
FUNCTIONAL ORGANIZATIONS – Companies are structured by grouping people performing similar activities into departments.
PROJECT ORGANIZATIONS – Companies are structured by grouping people into project teams on temporary assignment.
MATRIX ORGANIZATIONS - Companies are structured by creating a dual hirarchy in which functions and projects have equal prominence.

## Slide 18: Example of Functional Organization
Chief Executive
Board of Directors
Market Research
Vice President of Production
Vice President of Finance
Vice President of Research
After-Market
Support
Advertising
Sales
Logistics
Outsourcing
Distribution
Warehousing
Manufacturing
Vice President of Marketing
Accounting
Services
Contracting
Investments
Employee
Benefits
New Product
Develpment
Testing
Research Labs
Quality

## Slide 19: Strengths & Weaknesses of Functional Structure
Strength for Project Management
Project are developed within the basic functional structure of the organizations, requiring no disruption or change to the firm’s design.
Enables the development of in-depth knowledge and intellectual capital
Allows for standard career paths. Project team members only perform their duties as needed while maintaining maximum connection with their functional group
Weaknesses for Project Management
Functional siloing makes it difficult to achieve cross-functional cooperation.
Lack of customer focus
Project generally take longer to complete due to structural problems, slower communications, lack of direct ownership of project, and competing priorities among the functional departments.
Projects may suboptimized due to varying interest or commitment across functional boundaries.

## Slide 20: Example of Project Organizations
Board Directors
Chief Executive
Vice President of
Project
Vice President of
Marketing
Vice President of
Research
Vice President of
Finance
Vice President of
Production
Project
Alpha
Project
Beta

## Slide 21: Strengths & Weaknesses of Project Structure
Strength for Project Management
Assigns authority solely to the project manager.
Leads to improve communication across the organization and among the functional groups.
Promotes effective and speedy decission making.
Promotes the creation of cadres of project management experts.
Encourages rapid response to market opportunities.
Weaknesses for Project Management
Setting up and maintaining temas can be expensive.
Potential for project team members to develop loyalty to the project rather than to the overall organization.
Difficult to maintain a pooled supply of intelectual capital.
Concern among project team members about their future once the project ends.

## Slide 22: Example of Matrix Organizations
Vice President of
Research
3 resources
2.5 resources
Board of direction
Chief Executive
Vice President of
Project
Vice President of
Marketing
Vice President of
Production
Vice President of
Finance
2 resources
1.5 resources
1 resources
1 resources
2 resources
2 resources
Project
Alpha
Project
Beta

## Slide 23: Example of Matrix Organizations

## Slide 24: Strengths & Weaknesses of Project Structure
Strength for Project Management
Suited to dynamic environments.
Emphasizes the dual importance of project management and functional efficiency.
Promotes coordination across functional units.
Maximizes scarce resources between competing project and functional responsibilities
Weaknesses for Project Management
Dual hirarchy means to bosses.
Requires significant time to be spent negotiating the sharing of critical resources between projects an departments.
Can be frustrating for workers caught between competing project and functional demands.

## Slide 25: The Impact of Organizational Structure on Project Performance
Very
effective
ineffective
Very ineffective
Effective
New Product Development
Construction
Functional
organization
Functional
matrix
Balanced
matrix
Project
matrix
Project
organization

## Slide 26: The Impact of Organizational Structure on Project Performance

## Slide 27: ORGANIZATIONAL CULTURE

## Slide 28: Culture
Refer to unwritten rules of behaviour, or norms that are used to shape and guide behaviour, that are shared by some subset of organizational members, and are taught to all new members of the company.

## Slide 29: Key Factors that Affect the Development of Culture
Technology
Environment
Geographical location
Reward Systems
Rules and Procedures
Key Organizational Members
Critical Incidents

## Slide 30: Implications of an Organizational Culture on the Project Management Process
Departmental interaction
Employee commitment to goals
Project Planning
Performance Evaluation

## Slide 31
TERIMA KASIH