## Slide 1: Work Breakdown Structure
Manajemen Projek Sistem Informasi
Week-3
Agus Nursikuwagus

## Slide 2: Work Breakdown Structure
Canoe Trip to
Boundary Waters
Arrange Travel
Schedule Flights to Mpls
Rent Van
Arrange Motel
Schedule return flights
Get Equipment
Contact BW Outfitter
Rent canoes
Rent Tents
Bring
Sleeping Bags
Bring
Fishing Gear
Bring lights and
waterproof
matches
Plan Meals
Bring cooking gear
Freeze dry food
Prepare 7
breakfasts
Prepare 7 lunches
Prepare 6 dinners
Prepare Budget
Assign Budget Person
Get deposits
Retain Receipts
Pay for supplies
Close-out trip
Plan for
Emergencies
Obtain
emerg. #’s
Arrange
contact at BW
Bring
emerg. flares
Bring two
first aid kits
Plan Activities
Bring Cards
Bring
Joke book
Bring scotch
Notes: Now we must idea, aim prepare to WBS
MAIN activity
SUB activity

## Slide 3: Work Breakdown Structure
Identify the major task categories
Identify sub-tasks, and sub-sub-tasks
Use verb-noun to imply action to something
  Example: Getting up in the morning
    Hit snooze button
    Hit snooze button again
    Get outa bed
    Avoid dog
    Go to bathroom…
Notes: Now we must idea, aim prepare to WBS

## Slide 4: Project: Functions, Activities and Tasks
p:Project
f1:Function
f2:Function
a1:Activity
a2:Activity
a3:Activity
a2.1:Activity
a2.2:Activity
a2.3:Activity
t1:Task
t2:Task
t3:Task
t4:Task
Notes: Examplef of different charts

## Slide 5: Task durations and dependencies

## Slide 6: Activity network

## Slide 7: Project’s Time plan

## Slide 8: Methods for project's plan
CPM Critical Path Method Metoda kritické cesty
ADM Arrow Diagram Method Činnost na hraně -Hranově orientovaný -Metoda šipkových diagramů
AOA Activity on Arrow Činnost na šipce -Metoda šipkových diagramů
PDM Precedence Diagram Method Uzlově orientovaný diagram - Metoda priorit
GERT Graphical Evaluation and Review Technique Metoda grafického hodnocení a posouzení (kontroly) technik
PERT Project Evaluation and Review Technique Metoda hodnocení a kontroly
Gant Chart