## Slide 1
Project team building,
conflict,
& negotiation
Source:
Pinto, j.k. 2010, 2ND. ED.; Scwalbe, K. 2007, 5TH. ED. q.q. International 2008
Dawson, R., 2010
WEEK 5
Information Technology Project Management
Magister Sistem Informasi
Universitas Komputer Indonesia

## Slide 2
Building the project team
Identify Necessary Skill Sets
Identify People Who Match the Skills
Talk to Potential Team Members
Negotiate with Functional Header
Build in Fallback Position
Assemble The Team

## Slide 3
Basics step in assembling the project team
Source: Verma, V.K., 1997:127,
Managing The Project Team,
Upper Darby.

## Slide 4: Characteristics of effective project teams
A Clear Sense of Mission
A Productive Interdependency
Cohesiveness
Trust
Enthusiasm
Result Orientation

## Slide 5: Reasons why teams fail
Poorly Developed or Unclear Goals
Poorly Defined Project Team Roles & Interdependency
Lack of Project Motivation
Poor Communication
Poor Leadership
Turn Over Among Project Team Members
Dysfunctional Behaviour

## Slide 6: Stages in group development
Source: Verma, V.K., 1997:71,Managing The Project Team,
Upper Darby.

## Slide 7
Virtual project team
Virtual Teams involves the use of electronic media, including e-mail, the Internet, and teleconferencing to link together members of geographycally dispersed project team.

## Slide 8: Building team with disc model

## Slide 9: Career guidelines with disc
D Drive – Independent Analysis
Attorney, Consultant, Engineering (Director, Manager, Supervisor), Marketing Service, O & M, Planning Consultant, Production, Production (Director, Manager, Supervisor), Personnel, Researcher, Self-Employment, Transport Technologist and Trouble Shooting.
DI Inspirational – Entrepreneurial
Advertising, Consultancy, Dealing/Broking, General Management (Directing/Managing/Supervising any function for which knowledge and experience is available), Industrial Relations, Lecturing, Marketing, Public Relations, Promoting, Production (Director, Manager, Supervisor), Sales and Sales Management, Self-Employment and Trouble Shooting.
DS Investigating
Attorney, Engineering (R&D) System Analyst, Engineering & Production (Directing, Supervising), Planner, Research Chemist (R&D), Programmer, other computer-related discipline, Technical Trouble Shooting and Directing any Function for which knowledge and experience is availlable.

## Slide 10: Career guidelines with disc
ID Motivating-Promoting-Contactability
Atorney, General Management and leading People, Hotelier, Lecturer, Politician, Public Relations, Recruitment, Consultant, Sales & Marketing, Self-Employed, Travel Agent, Trainer and Thetrical Agent.
SDI Servicing
Accounting, Customer Service, Distribution & Warehouse, Supervision, Draughtsmen and Project Engineer, Engineering & Production (supervision), Office Management, Programmer, Service Selling, System Analyst, sales/service engineer.

## Slide 11
CDI/CID Influence of Facts
Company Secretary, Designer, Directing, Managing or Supervising (Engineering, Research, Finance, Planning), Lecturer, Negotiator and Purchasing, Work Study Sales (Technical/Specialist)
C Researcher
Academic, Engiineer (Installation, Technical), Planner (any function), Quality Controller, Statistic, Technical Research (Chemist Technician).
Career guidelines with disc

## Slide 12: Career guidelines with disc
IC Specialist Communicator
Engineering and Production (Manager Supervision), Inventing, Lecturer, Project Engineer, Public Relations, Politician, Service Engineer or Supervising within a Technical/Specialist Area, Specialist Selling (Engineering, Finance or any area involving capital equipment), Teaching, and Training.
IDC Specialist Negotiator
Consultant, Engineering (Manager, Designer, Buyer, Draughtsman), Financial (Manager, Specialist), Hotelier, Lecturer, Marketing Services, Personnel, Project Engineer, Specialist/Technical Selling (Computer, Engineering & Other Equipment), Sales Engineer, Trainer, and Travel Agent.
ISC Counseling - Negotiating- Advising
Accounting, Administration work, Artist, Attorney, Customer Service, Demonstrator, Engineering (Sales, Service, Project, Draughtsman, Designer), Hotelier, Industrial Relations Specialist, Instructor, Purchasing, Personnel, Public Relations, Selling, Specialist (Soft/Services), Supervising (Engineering, Production, Accounts), Secretarial, Training, Teaching, Technical and Welfare.

## Slide 13: Career guidelines with disc
SD Specialist - Concentration
Accountant, Administration Manager, Attorney, Credit Controller, Computer Specialist, DP Supervisor, Engineering, Engineering (Designer, Draughtsman, Project Engineer), Investigator, Production/Engineering Quality Controller, Researcher, Sales and Service Engineer, Supervisor, and Transport/Warehouse Supervisor.
SI Counseling
First Assistant, Hotelier, Lecturing, Nurse, Personnel Welfare, Promoting, Psychologist, Soft or Service Selling, Training, Travel Agent, Upmarket/Speciality Sales.
SC Administrative
Accountant, Cashier, Chief Clerk, Company Secretary, Doctor, Draughtsman, Engineering (Project Manager, Supervisor, Technician), General Administrator, Office (Manager, Supervisor, Person), Planner, Production Supervisor, Programmer, Receptionist, Research and Development, Security Specialist, Soft/Service Selling, Statistician, System Analyst.

## Slide 14: Career guidelines with disc
CD Creating
Accountancy, Chemist, Finance, Engineering (Management, Research, Design), Research (R&D), Quality Control and Specialist work in any area where knowledge and experience is available, Planning, Production, Planning, Management, Safety Officer, Specialist, Technician.
CS Technical
Computer Programmer, Engineer (Project, Draugthsman, Designer), Planning and Accounting, Medical Specialist, Quality Control, Researcher (Technician, Chemist, Quality Control), Surgeon.
CSI Information-Collecting/Impacting
Administration, Engineering & Production (Supervisor, Installer, Technician, Service & Design), Finance (Supervisor, Accountant, Advisor), Market Analyst, Office Administrator, Programmer, Public Relation, Research (Supervisor, Chemist Lab Technician), Selling (Technical/Service), System Analyst, Trainer.

## Slide 15: Conflict management
Conflict is a prosses that begins when you perceived that someone has frustrated or is about to frustrate a major concern of yours
Category of conflict:
1. Goal-oriented conflict
2. Administrative conflict
3. Interpersonal conflict

## Slide 16: Source of conflict
Source: Pinto, J.K. 2010:205, Project Management, Pearson.

## Slide 17: Methods for resolving conflict
Mediate the Conflict
Arbitrate the Conflict
Control the Conflict
Accept the Conflict
Eliminate the Conflict

## Slide 18: resolving conflict using disc methode
Problem Solving with D
Dalam menyelesaikan persoalan jika anda harus bersama orang D, yang dilakukan adalah :
Tantanglah dia untuk menyelesaikan persoalan.
Bersikaplah praktis dan result oriented.
Permasalahan yang komplek harus diselesaikan hati-hati, tidak buru-buru, jangan lupa memperhatikan hal detil dari persoalan.
Problem Solving with I
Perhatikan kondisi perasaannya.
Bantu dia dalam memilah-milah persoalan kedalam hal-hal kecil.
Yakinkan dia untuk tidak mengabaikan masalah melainkan harus dicari pemecahannya.
Problem Solving with S
Pendekatan terhadap masalah harus bertahap.
Sabar dan ajaklah dia untuk mencoba mengambil keputusan yang lain dari sebelumnya.
Jangan terlalu di push, karena biasanya dia justru menjadi tidak bisa bergerak.
Problem Solving with C
Gunakanlah pendekatan yang sistematik, jelas dan analitis.
Jangan terlalu lama memikirkan persoalan yang sifatnya urgent.
Harus hati-hati karena mereka menginginkan kesempurnaan dan akurasi tinggi.

## Slide 19
negotiation
Principle Negotiation:
- Separate People from the Problem
- Invent Option for Mutual Gain
- Insist on Using Objective Criteria

## Slide 20: Teknik negosiasi roger dawson – secrets of power negotiating
Negosiasi Awal
- Mintalah lebih dari yang kita harapkan
- Jangan pernah katakan Ya terhadap tawaran pertama
- Lakukan Flinch terhadap proposal
- Hindari Negosiasi yang Konfrontatif
- Reluctant Buyer dan Reluctant Seller
- Vise Technique
Negosiasi Tengah
    Menghadapi orang yang tidak memiliki wewenang memutuskan
    Jangan pernah memberi tawaran Splitting the Difference
    Mintalah selalu Trade Off
Negosiasi Akhir
    Good Guy / Bad Guy
    Nibbling
    Buat Pihak Lawan berkomitmen lebih dahulu
    Jangan biarkan Pihak Lawan menulis Kontrak
    Bacalah Kontrak setap waktu
    Berilah selalu ucapan selamat kepada Pihak Lawan

## Slide 21
TERIMA KASIH