## Slide 1
WEEK 2 Project Management
Magister DESAIN
Universitas Komputer Indonesia

## Slide 2: THE ORGANIZATIONAL CONTEXT STRATEGY, STRUCTURE, and CULTURE

## Slide 3
STRATEGY

## Slide 4: STRATEGIC MANAGEMENT
Strategic management is the science of formulating, implementing, and evaluating cross functional decission thats enabling the organization achieving its objective

## Slide 5
BASIC MODEL OF
STRATEGIC MANAGEMENT

## Slide 6: PROJECTS REFLECT STRATEGY
STRATEGY
Technical or evaluating initiatives (such as decentralized plant operation)
Redevelopment of product for greater market acceptance
Changes in strategic direction or product portofolio reconfiguration
PROJECT
Construction of new plants or modernization of facilities
Reengineering projects
New product lines

## Slide 7: RELATIONSHIP OF STRATEGIC ELEMENTS

## Slide 8: ILLUSTRATING ALIGNMENT BETWEEN STRATEGIC ELEMENTS AND PROJECTS

## Slide 9
STAKEHOLDER

## Slide 10: PROJECT STAKEHOLDER
All individuals or groups who have an active stake in the project and can potentially impact, either positively or negatively, its development.

## Slide 11: PROJECT STAKEHOLDER RELATIONSHIP

## Slide 12: MANAGING STAKEHOLDER
Assess the environment
Identify the goals of the principal actors
Assess your own capabilities
Define the problems
Develop solutions
Test and refine the solutions

## Slide 13: PROJECT STAKEHOLDER MANAGEMENT CYCLE

## Slide 14
ORGANIZATIONAL
STRUCTURE

## Slide 15: FORMS OF ORGANIZATIONAL STRUCTURE

## Slide 16: FORMS OF ORGANIZATIONAL STRUCTURE
FUNCTIONAL ORGANIZATIONS – Companies are structured by grouping people performing similar activities into departments.
PROJECT ORGANIZATIONS – Companies are structured by grouping people into project teams on temporary assignment.
MATRIX ORGANIZATIONS - Companies are structured by creating a dual hirarchy in which functions and projects have equal prominence.

## Slide 17: Example of Functional Organization

## Slide 18: Functional Organization Advantages
No change
Flexibility
In-Depth Expertise
Easy Post-Project Transition

## Slide 19: Functional Organization Disadvantages
Lack of Focus
Poor Integration
Slow
Lack of Ownership

## Slide 20: Projectized Organization Structure

## Slide 21: Projectized Organization Structure - Advantage
Simple
Fast
Cohesive
Cross-Functional Integration

## Slide 22: Projectized Organization Structure - Disadvantage
Expensive
Internal Strife
Limited Technological Expertise
Difficult Post-Project Transition.

## Slide 23: MATRIX STRUCTURE
Matrix management works, but it sure is difficult at time. All matrix managers must keep up their health and take Stress-Tabs.
A PROJECT MANAGER

## Slide 24: Example of Matrix Organizations

## Slide 25: Matrix Structure Advantage
Efficient
Strong Project Focus
Easier Post-Project Transition
Flexible

## Slide 26: Matrix Structure Disadvantage
Dysfunctional Conflict
Infighting
Stressfull
Slow

## Slide 27: The Impact of Organizational Structure on Project Performance

## Slide 28
ORGANIZATIONAL CULTURE

## Slide 29: Culture
Refer to unwritten rules of behaviour, or norms that are used to shape and guide behaviour, that are shared by some subset of organizational members, and are taught to all new members of the company.

## Slide 30: Key Factors that Affect the Development of Culture
Technology
Environment
Geographical location
Reward Systems
Rules and Procedures
Key Organizational Members
Critical Incidents